Risk	Likelihood	Impact	Potential Consequences	Action	Responsibilities
Entering nonsense	High	Low	The consequences of this are relatively banal, but if a malicious user filled the database up with nonsense it could potentially crash the program or just cause it to be harder to use.	Enforce input validation	Ensure that input validation is fully operational before deployment
Data breach/leak	Low	Medium	A breach could mean that users details (such as passwords) could be leaked, beyond that they could mess with the stock database but that wouldn't really be a massive issue.	Ensure that passwords are stored securely	If a breach does occur, inform users and work towards patching the security and removing the risk
Database being accidentally erased	Low	High	Deleting a database could be potentially catastrophic, as not only would the clients lose all faith in us as a provider, but they'd also lose all of the data that had been entered into the database, rendering the app effectively useless.	Try to implement checks so that no database can be accidentally erased	Ensure that the database cannot be erased with just one click, but make it a more complicated process so that it can't be done accidentally, as well as impose permission restrictions
Data being deleted	Medium	Low	If a few records were deleted accidentally, the consequences would be low as it'd be fairly easy to just add them back in	Ensure that permissions are enforced	Ensure that only logged in users can edit and delete the data from the database
Database/app going offline	Low	High	If the database or app goes offline, nobody will be able to access it, rendering it useless.	N/A	As it's all hosted on GCP, it's unlikely to go down, and if it does it'll be back up quickly thanks to Googles extensive network and backup systems.
Developer(s) getting ill during development	Medium	High	If a developer gets ill during development, it will likely delay development, especially if it's a specialist developer who gets ill.	N/A	Follow current government guidelines concerning the current pandemic, and work from home where possible.

Test	Predicted outcome	Actual outcome	Required action
Enter a long string (more than 64 chars in the username table)	Program should not allow you to enter such a long string, instead throwing up an error	Program goes to the 505 error page	Additional error-checking would solve this problem
Enter a string of special characters	Program should not allow special characters apart from a few exclusions	Program goes to the 505 error page	Additional error-checking would solve this problem
Enter letters where there should be numbers	Program should throw up an error and not allow you to do this	Program goes to the 505 error page	Additional error-checking would solve this problem
Enter numbers where there should be letters	Program should not allow you to do this	Program allows you to do this	For most fields this isn't an issue, as users may have numbers in their username or emails, and some products/suppliers could have numbers in their name as well. No action required.
Try to delete a supplier that still has stock associated with it	Program should give you a warning/not allow you to delete the supplier	Program allows you to delete the supplier, also deleting any associated records	Adding an additional 'are you sure' dialogue box would prevent any accidental deletions
Try to edit the price of a product that still has stock associated with it	Program should not allow you to edit the price, or give you a warning, perhaps with the amount that your stock value would change	Program allows you to change the price.	Adding an additional 'are you sure' dialogue box would prevent any accidental edits
Add identical stock	Program should throw up an error and inform the user that stock with that ID already exists	Program throws up a small error that tells the user that there's already stock with that name	N/A
Add empty records	Program should force the required fields to be filled in	Program throws up a small error and tells the user that the field is required.	N/A
Check that pages load properly	Pages should all load and show the appropriate data where applicable	Pages all load and show the correct data	N/A